Group Project – Team 5
Sprint 0
 Fergal Byrne
Ger Hennessy
Ian Murray
Muireann Walsh (Product Owner)
Paula Suciu
Ronan Monahan (Scrum Master)

---
Overview of M.O. to date
- The team held 8 daily standups
  - The first 3 dealt with planning
    - -Overall approach – Epic User Stories (tasks/subtasks)
      -JIRA Implementation -Assumption formation -Database design
  - The next 3 with Sprint 0 coding
      - Muireann/Paula xls ->(Java) -> mySQL DB
      - Ronan input validation (Java)
      - Ian/Fergal Web Technologies (HTML JS)
      - Ger Code Review (meta)/Documentation
  - The final 2 with Sprint 0 deployment/code submission/demo
    - -Integration -Testing -Submission of Sprint 0 code/docs
      -Demo Runthrough

---
Database design
- In designing the database
  we focussed on three main aspects
  - Linking related data
    - Through assumptions
    - Confirmation with product owner
  - Removing redundancy
    - Identifying identical columns
    - Finding functional dependencies
    - Creating additional tables
  - Optimization through removal of repetition
    - e.g. Storing “GSM 800” as AutoNumber “1”

---
Initial Database Design

---
Current Database Design