Group Project – Team 5
Sprint 0
 Fergal Byrne
Ger Hennessy
Ian Murray
Muireann Walsh (Product Owner
Point of Contact)
Paula Suciu
Ronan Monahan (Scrum Master)

---
Overview of M.O. to date
- The team held 8 daily standups
  - The first 3 dealt with Project Planning
    - Overall approach
    - Epic User Stories (tasks/subtasks)
    - JIRA Implementation
    - Assumption formation
    - Database design

---
Overview of M.O. to date
- The team held 8 daily standups
  - The next 3 with Sprint 0 coding
      - Muireann/Paula xls ->(Java) -> mySQL DB
      - Ronan input validation (Java)
      - Ian/Fergal Web Technologies (HTML JS)
      - Ger Code Review (meta)/Documentation

---
Overview of M.O. to date
- The team held 8 daily standups
  - The final 2 with Sprint 0 deployment/code submission/demo
    - Integration
    - Testing
    - Submission of Sprint 0 code/docs
    - Demo Runthrough

---
Architecture
SERVER
Web
Based
Client
SERVLETS
HTML & JSP
MySQL
DB
JPA
LINUX
VIRTUAL BOX
NATIVE OS

---
Database design
- In designing the database
  we focussed on three main aspects
  - Linking related data
      - Through assumptions
      - Confirmation with product owner
  - Removing redundancy
      - Identifying identical columns
      - Finding functional dependencies
      - Creating additional tables
  - Optimization through removal of repetition
      - e.g. Storing “GSM 800” as AutoNumber “1”

---
Initial Database Design

---
Current Database Design

---
MCC-MNC Table
Optimisation: Country field extracted into a separate table, linked to the MCC
MCCMNC
MCCMNC
Country

---
Normalisation and Optimisation
Original UE Table
UE_AccessCapability
Repeating fields:
Model =Marketing Name
Manufacturer = Vendor Name
Solution: both Model and Manufacturer columns extracted into their own table(optimisation)
TAC - AccessCapability: 1 * relationship
Each access capability stored in a separate table and given an ID
An extra table connecting the TAC(UserEquipmentID ) to the AccessCapabilityID
AccessCapability

---
Data Validation
Base Data table is the only table where data validation takes place.
- Date Column: DD/MM/YYYY HH:MM, before today’s date.
- EventId: must exist in EventCause Table
- Failure Class: must exist in Failure Table
- UE Type: must exist in User Equipment Table as “TAC”
- Market: must exisit in Country Table as “MCC”
- Operator: must exist in conjunction with MCC in MCCMNC Table
- CellId: This must be an Integer
- Duration: This must be an Integer
- CauseCode: must exist in the CauseCode Table
- NE Version: No restriction
- IMSI: This value must consist of 15 digits
- HierIDs: These values should be no longer than 19 digits long

---
Userstory JIRA overview

---
Burndown Chart

---
Demo ...